Tilli Measures

Dashboard Platform — Current State & Change Log

A planning brief covering all four dashboards: Parent, Teacher, School Leadership, and Tilli Platform Admin.

Prepared for: hand-off to Claude (chat) to build the next-phase planning document.

Date: 29 September 2026

Repo: Tilli Measures Dashboard   ·   Stack: plain HTML / CSS / vanilla JS (no framework).

Data status: All dashboards run on mock / localStorage data — no live backend yet.

Contents

1.  Purpose of this document

2.  Product overview

3.  Technical architecture (current)

4.  The four dashboards

4.1  Parent / Home

4.2  Teacher

4.3  School Leadership / Admin

4.4  Tilli Platform / Internal Admin

5.  At-a-glance status matrix

6.  What was requested & built (timeline)

7.  Specs driving the work

8.  Cross-cutting gaps & open decisions

9.  Suggested prompts for the planning pass

1. Purpose of this document

This is a factual snapshot of where the Tilli Measures dashboard platform stands today. It is meant to be handed to Claude (chat) so it can produce a forward-looking planning document — a roadmap for wiring the real backend, closing gaps, and prioritising the next build phase.

It covers three things for each of the four dashboards:

What it is for — the user and the questions it answers.

What is built today — the features that actually render and work.

What is still mock or missing — placeholders, dummy data, and unwired flows.

Legend used throughout:   Built = implemented and working on mock data    ·    Mock = present but running on dummy/synthetic data    ·    Missing = not yet built / stubbed.

2. Product overview

Tilli Measures is the assessment and insight layer of Tilli. It tracks a child’s foundational development and gives each audience — parent, teacher, school leader, and the Tilli team — a view pitched at the right depth.

The measurement model

12 foundational skills — 6 Social-Emotional and 6 Cognitive / Executive-Function skills.

Three angles — every skill is measured from the Teacher, Parent, and Student-Direct (child activity) perspectives.

Three times a year — Baseline → Midline → Endline assessment windows; roughly 20 minutes a week.

Growth framing, never deficit — no red/alarm states, no class-average percentages, no child named in a ‘needs work’ list. Every insight ends in an action (usually ‘Ask Tilli’).

Privacy rule — ‘Admins see who, teachers see how.’ Leadership never sees an individual child’s SEL results (server-enforced by design).

3. Technical architecture (current)

No framework, by design (per project rule). Each dashboard is a single-page app built with plain HTML, CSS, and vanilla JS, hash-routed, re-rendering on a central state object.

Entry & routing

index.html is the landing page and auth flow: role → school → email → (login | signup) → dashboard. The ‘Who are you?’ screen offers three role cards — Parent / Home, School, and Tilli Team — and the email then decides the exact destination.

| Role card | Routes to | Notes |
| --- | --- | --- |
| Parent / Home | parent.html | Follows their own child(ren)’s assessments. |
| School | teacher.html or admin.html | Email’s real role decides: coordinator/leadership → Leadership dashboard; teacher → Teacher dashboard; unknown + join code → teacher self-join onboarding. |
| Tilli Team | tilli.html | Internal platform admin across all schools. |

Shared data layer (all mock)

| File | What it provides |
| --- | --- |
| school-data.js (window.TILLI_SCHOOL) | The demo school: 4 teachers, 24 students, sections A/B, 12 skills with generated Baseline/Mid/Post scores. Declared ‘100% dummy data’. |
| tilli-api.js (window.TilliAPI) | The localStorage-backed mock backend shared by every app: identity/roles, roster + dedupe, parent claim codes, invitations & one-time temp passwords, full school creation, assessment deploy/end/complete, and prototype SEL outcomes. Persists across reloads. Every function is marked to be swapped for a real fetch(). |
| tilli-org-data.js (window.TILLI_ORG) | The portfolio ‘mock server’ for the Platform Admin: ~61 schools plus users, invitations, issues, templates, deployments, results, deletion/merge logs, health, audit. Regenerated each load (no persistence of its own). |
| dashboard-data.js, admin-data.js | Deterministic (seeded-RNG) builders that synthesize all skill scores, bands, perspectives, growth, activity streams, and analytics for the Teacher and Leadership dashboards. |
| created-school-bridge.js | Bridges a wizard-created school (from TilliAPI) into the shape the Leadership dashboard expects, so a freshly created school runs the full dashboard. |

Bottom line: there is no live backend or network call anywhere. TilliAPI is the persistent (localStorage) store shared across apps; TILLI_ORG and the *-data builders are regenerated dummy data. This is the single biggest item for the next phase.

4. The four dashboards

4.1  Parent / Home  (parent.html)

For: parents at home, following their own child. A calm, warm, non-technical view.

Built today

Phases overview — a timeline of the three windows (Baseline / Midline / Endline) with per-phase status and ‘X/6 assessments completed’.

Home (per window) — child hero card, a donut showing % of the 6 assessments done, and a tappable checklist: Parent report, Hearts & Flowers, Memory Game, EMT 1/2/3.

Parent Snapshot — the polished narrative report: 3 places the child is shining, one growth area, and 3 things to try at home, all pronoun-aware.

Report / ‘garden’ view — full 12-skill flower-bed breakdown with bands, progress bars, and ‘how to help at home’ tips.

Profile & child switcher — multiple linked children, per-child donut, add-another-child, log out.

Real-data path — for wizard-created schools, the Home view reads real deployments and persists completions via TilliAPI (survives reload).

Still mock / missing

All skill scores are synthetic for demo children (seeded RNG with a fake upward ‘bump’ over time).

Download PDF / Save image are fake — they only flip the button label; no file is produced and no email is sent (despite footer copy).

Try-at-home activity links point to a placeholder URL (tillikids.com).

Hardcoded dates — window dates and the ‘current window’ are constants, not derived from real scheduling.

The standalone ‘garden’ report exists but has no live entry point in the current milestone flow (dormant/legacy).

4.2  Teacher  (teacher.html)

For: classroom teachers. Answers ‘where is my class strong / growing / needing focus’, ‘how do the three perspectives compare’, and ‘what can one of my sections learn from another’.

Built today

Onboarding state machine — intro → demographics (constrained to what the school was provisioned for) → optional 10-question teacher self-reflection → add students. Pre-fills from the invite when TilliAPI resolves the account.

Add students — ‘type them in’ roster sheet with live dedupe/conflict resolution and parent claim-code generation.

My Garden — the calm landing: garden scene by maturity, band-mix summary, a rotating ‘this week’s idea’, assessment CTA, and a gentle ‘tend’ list. Beds view and per-section garden.

Students — searchable roster; student detail with Overview / Skills (Pre-Mid-Post + three-angle %) / Perspectives (gaps) / History tabs; parent claim code shown.

Assess — To-do ‘journey vine’, a 12-skill star-rating observation entry flow, and a Completed log (by class / by student / list).

Insights — My class, Perspectives, and Compare my sections (only when the teacher owns 2+ sections in a grade; explicitly never a ranking). Matches the Insights spec.

Still mock / missing

Ask Tilli is a single canned reply (900 ms fake ‘thinking’); no AI/backend wiring.

CSV & picture upload are stubs — CSV counts lines only; picture upload just acknowledges the file (no OCR).

All scores/analytics are synthetic (seeded RNG); real onboarded students start with no scores.

Observation & self-assessment answers are captured to local state/localStorage but never submitted anywhere.

Dev ‘Landing state’ switcher is still present on My Garden (marked to bake/remove before ship).

4.3  School Leadership / Admin  (admin.html)

For: coordinators (full access) and principals (view-only). Designed for infrequent, high-stakes visits — answers ‘is it happening / is it working / can I show it / where do I intervene’. Deliberately no garden metaphor.

Built today

Overview — a one-line verdict banner (secure %, movement since baseline, window countdown), section-activity table (Active/Slowing/Quiet, completion, sortable) when a window is open, whole-school growth/strength, last-outcome snapshot, and skill-band distribution.

Outcomes — School → Grade → Section drill; progress-over-time chart; areas of growth/strength; multi-perspective radar; and Compare two classes (side-by-side bands + verdict).

Roster (coordinator only) — grade rosters, inline teacher-per-section reassignment, the full grade-migration wizard (review → adjust → add intake → preview → commit → 24h undo), and user management.

Invitations + temp passwords — invite teachers row-by-row or by paste/CSV; each invite mints a real account with a one-time temp password shown for relay; status flips Invited → Active when the teacher sets their own password.

Reports — Leadership summary (print-to-PDF one-pager), editable newsletter paragraph (copy-to-clipboard), and real CSV export. No student-level outcome export, by design.

Ask Tilli (Beta) — a keyword-matched scripted responder over real dashboard reads with deep links (not a real model).

Created-school integration — a wizard-created school runs the full dashboard via the bridge, with its real lifecycle overriding the demo one.

Still mock / missing

admin-data.js is entirely dummy (self-declared) — activity, concerns, targets, interpretation copy.

Multi-perspective radar is synthesized from the single score (no real per-perspective API yet).

Interpretation copy — only two skill-specific lines authored; the rest fall back to generic templates or a visible ‘pending sign-off’ placeholder (needs Masoomi).

PDF is print-to-window (WeasyPrint stand-in); Resend/Revoke, ‘Message teacher’, school-year switch, and migration commit/undo are toast-only stubs.

Concern queue — the data + routing flow exist in code but have no wired on-screen entry point in the current build.

Dev ‘Preview stage’ lifecycle panel is still present (marked to delete before ship). The Implementation tab is intentionally folded into Overview.

4.4  Tilli Platform / Internal Admin  (tilli.html)

For: the internal Tilli team — the layer above school admins. A single Super Admin role today, with every write action tagged for a future permission layer.

Built today

Control Room (landing) — a ‘needs attention’ queue (open issues, schools with 0 students, users with no role, expiring invitations, duplicate students, draft assessments, deployments needing attention, health) plus demoted stat tiles, a recent-activity feed, and quick actions.

Analytics — portfolio rollups: outcomes by region, board mix, completion ranking.

Schools + School Detail Hub — all-schools grid/list with groups & active/archived; and the per-school Hub with Overview / Students / Staff & Access / Assessments / Issues & Logs / Settings tabs, auto-scoped to one school.

Add-School wizard — Profile → Rollout → Grades → First admin → Review; materialises a real school (join code, school code, coordinator) via TilliAPI.

Assessment lifecycle — per-school deployment planner (phases → audiences → assessment chain, drag-to-reorder) wired to TilliAPI; Templates (incl. the first-class Teacher Observation Form with per-phase publishing), Self-Guided games, Deployments + Results (CSV), and Master Links.

People — Users (search, change-role) and Invitations (mint temp password, resend/revoke).

Platform Health — Issue Reports (auto-crash grouping), Audit Trail (append-only; Deletion Logs & Merge History as filtered views), Merge Students (duplicate suggestions + diff), per-student report, and global search.

Still mock / missing

Entire dataset is dummy — TILLI_ORG (~61 schools) is regenerated each load; only Little Sprouts and wizard-created schools have real rosters.

Permission gating is a stub — every [GATED] action is ‘always-pass in v1’; no real authorization behind the Super Admin persona.

Ask Tilli & Knowledge Base are deliberate placeholders (cross-product, deferred).

SEL/cognitive outcomes are auto-generated prototypes ; many write actions (student delete, resend/revoke, staff remove) only toast + log audit without a real backend.

5. At-a-glance status matrix

| Dashboard | UI built | On real data | Auth/roles | Biggest gap |
| --- | --- | --- | --- | --- |
| Parent | Yes | Partial | Yes | Fake PDF/email; synthetic scores |
| Teacher | Yes | Mock | Yes | Real Ask Tilli; CSV/photo import; submit observations |
| Leadership | Yes | Mock | Yes | Real outcomes API; interpretation content; concern queue entry |
| Platform Admin | Yes | Mixed | Stub | Real backend for portfolio; permission layer |

Common to all four: a real backend (replace TilliAPI’s localStorage bodies with fetch), real assessment scores, a real Ask Tilli model, and real document generation.

6. What was requested & built (timeline)

The platform was built roughly one surface at a time, in this order. Dates from the commit history.

| When | What was requested & done |
| --- | --- |
| Aug 7–11 | Project init; first full version. Parent flow built end-to-end with dummy data and the milestone timeline. |
| Aug 11–16 | Teacher flow: dashboard views, teacher profile creation, landing-page states, transitions, privacy pass, roster/section handling. |
| Aug 24–28 | Leadership/admin side started (‘to discuss with Masoomi’); class comparison; grade roster; layout responsiveness; group-wide CSV export; student report features (skill scores, perspectives, progress). |
| Sep 1–2 | Add-School wizard (createSchool) and the assessment deployment planner (phases) in the platform admin. |
| Sep 3 | Full school creation + assessment lifecycle in TilliAPI; student-addition UI redesign; invitation management with the temporary-password flow; the created-school bridge that lets a new school run the full Leadership dashboard. |
| Sep 4 (latest) | ‘Forgot Password’ functionality and teacher onboarding enhancements. |

Uncommitted right now: small edits in teacher.html and assets/teacher.js (not yet committed).

7. Specs driving the work

Three build specs live in the repo and largely match what is built. They are the reference for intent and for what is deliberately deferred.

| Spec file | Covers | Implementation status |
| --- | --- | --- |
| teacher-insights-spec.md | Teacher Insights page: 3 sub-tabs, growth framing, honest empty states, retired radar. | Built to spec |
| tilli-measures-school-admin-dashboard-spec.md | Leadership dashboard: 5 destinations, roles/permissions, data cadence, concern routing, grade migration, exports. | Mostly built; concern queue + real permission enforcement pending. |
| tilli-platform-admin-spec.md | Platform admin parity rebuild: Control Room, School Hub, Student Directory, gated actions register, audit trail. | Structure built; permission gating + real data pending. |

8. Cross-cutting gaps & open decisions

Engineering gaps (all dashboards)

Backend — swap every TilliAPI / *-data body for real API calls (signatures are already designed for it).

Real assessment scores — all SEL/cognitive outcomes are currently synthetic.

Ask Tilli — teacher = canned reply, leadership = scripted, platform = placeholder. Needs the real model.

Document generation — parent PDF/email is fake; leadership PDF is print-to-window. Needs a server-side pipeline (WeasyPrint referenced).

Permission enforcement — platform admin gating is always-pass; leadership privacy rules are UI-only. Both must be server-enforced.

Dev tooling to remove/bake — teacher ‘Landing state’ switcher and leadership ‘Preview stage’ panel before ship.

Open decisions (from the specs)

Counsellor role? Concern routing assumes concerns go somewhere — a distinct counsellor role vs. coordinator-only.

Interpretation content coverage — every (skill × grade-band × point × shape) line needs Masoomi sign-off; likely the critical path for Outcomes.

Second-factor strength for admin roles (they see school-wide identity data).

Duplicate-detection rule — lock the match rule (name-normalised vs admission number vs both).

leadership_student_results_visible flag — build the flag + access log now, defer the UI it unlocks.

9. Suggested prompts for the planning pass

When handing this to Claude, useful framings for the next planning document:

“Given this current state, sequence the work to replace the mock data layer with a real backend without rewriting the UIs — what is the minimal API contract TilliAPI already implies?”

“Which features are demo-only scaffolding that must be removed before a real pilot, and which are load-bearing?”

“Propose a phased rollout: what can go live per dashboard with a partial backend, and in what order?”

“Turn the open decisions in section 8 into a decision log with owners and a recommended default for each.”

End of brief.